Briefer on CITES Electronic Permitting and Management Information System (CEPMIS) in the Philippines

Background

The Philippines through the assistance of the Biodiversity Partnership Program (BPP), DENR-BMB developed the CITES Electronic Permitting and Management Information System (CEPMIS) for the issuance of permits for the exportation, importation, and re-exportation of CITES-listed terrestrial wildlife species, including its by-products and derivatives. The CEPMIS aims to facilitate a paperless transaction in the processing of CITES permits to ensure legal, sustainable and traceable trade. This will also facilitate the exchange of information among Management Authorities of CITES-member countries without  unnecessary delays and make sure that the data and database integrity are properly maintained, thus ensuring the quality, security and privacy of the database.

Current status:

- On 13 September 2016, the CEPMIS was configured and launched. It was attended by the technical staff of BMB-Wildlife Resources Division, Biodiversity Policy and Knowledge Management Division (BPKMD), DENR-National Capital Region-Licenses, Patents & Deeds Division, regular CITES permittees and members of WTMUs assigned at the Ninoy Aquino International Airport (NAIA).

- The website scripts and database is already installed at the BMB server. The required information technology (IT) network infrastructure and firewall (website protection) are in-place.   Likewise, the CITES Administrator and User’s Manual for the implementation and operation of CEPMIS was also completed.

- The required high-speed internet connection is already installed at BMB and preparation for the final configuration for the testing and implementation is on-going.   The target for full implementation of the system is June 2017.

Plan: Who will use it? What for? Who will have access to it?

- CEPMIS will be pilot-tested at the NCR once the internet connection at BMB has improved.  Hence, the initial users of CEPMIS would be the CITES permittees from the NCR. BMB will be providing guidance in the pilot-testing of CEPMIS.

- In the current CEPMIS program, the CITES permittees/applicants, designated personnel from concerned DENR Regional Offices, permit evaluators/processors, cashier, concerned BMB administrative staff, endorsing and approving officials and members of WTMUs  have accessed to CEPMIS, in addition to the website administrator.   Attached is a copy of the Process Flow for CEPMIS.

- The process will facilitate efficiency in permit application and processing, and will promote transparency and good governance.

- After the pilot-testing, the existing CEPMIS will be enhanced, if necessary.  The CEPMIS will be adopted through a DENR Administrative and will be implemented in all the DENR-Regional Office.    If possible, it will be linked to CITES Electronic Permit Information eXchange (EPIX).